## Slide 1
FND-001-P02 | MAKNOW FOUNDATION
Define the work boundary: scope, constraints, and out of scope
What must change, what must not change, and what stays unresolved?
BUILD THIS
Scope Box v1
English teaching deck | 8 slides | 45-minute lesson
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Open with the question: What must change, what must not change, and what stays unresolved? Ask learners to answer provisionally before you reveal the artifact. Frame the lesson as a pre-code decision exercise. The intended output is Scope Box v1. The deck is a derived teaching aid and never replaces the canonical lesson. Source: MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md, first-screen framing.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 2
FND-001-P02 | FOUNDATION 001
The contract: outcome, artifact, and boundary
02 / 08
Derived teaching aid | canonical lesson remains authoritative
BOUNDED OUTCOME
Produce a Scope Box v1 that distinguishes in-scope responsibility, constraints, operational exclusions, and dependency boundaries.
PRIMARY ARTIFACT
Scope Box v1
BOUNDARY Do not define pass or fail acceptance criteria. FND-001-P03 owns proof of done.
EVIDENCE BAR In-scope responsibilities + sourced constraints + operational exclusions + dependency owner or unknown
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Read the bounded outcome and the boundary together. Learners should hear what this lesson closes and what it deliberately leaves for a neighbor lesson. Name the evidence bar: In-scope responsibilities + sourced constraints + operational exclusions + dependency owner or unknown. Ask which missing element would make the artifact impossible for a new reviewer to judge. Sources: MAKNOW_LESSON_FND-001-P02_v1.0.0/lesson_bible.json, identity scope and production plan, plus MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 3
FND-001-P02 | FOUNDATION 001
The four walls of a Scope Box
03 / 08
Derived teaching aid | canonical lesson remains authoritative
BOUNDED CHANGE
IN SCOPE
Responsibilities this change must fulfill
CONSTRAINTS
Rules the work must obey
OUT OF SCOPE
Related changes rejected or moved to a Change Request
DEPENDENCIES
Required external state with an owner or explicit unknown
Persistence remains unresolved. It is neither silently included nor silently excluded.
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Walk through the model in reading order. After each part, ask what becomes knowable and what remains open. Use the guard statement to stop premature closure: Persistence remains unresolved. It is neither silently included nor silently excluded. The diagram is editable, but its conceptual distinctions are invariant. Source: MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md, mental model section.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 4
FND-001-P02 | FOUNDATION 001
Concept-to-Scope-Box traceability
04 / 08
Derived teaching aid | canonical lesson remains authoritative
Concept | Artifact field | Verification | Boundary
Scope | In scope | Every proposed change traces to an in-scope responsibility. | Not a file list
Constraint | Constraints | A source or rationale and an inspection path are present. | Not an acceptance criterion
Out of scope | Out of scope | Related work is rejected or moved to a separate Change Request. | Not maybe later
Dependency boundary | Dependencies | Required state, owner or unknown, and failure impact are recorded. | Need does not imply ownership
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Use the table as a traceability surface. For each row, connect the concept to an artifact field, then test the boundary. Invite learners to explain why the final column matters operationally. Do not turn the table into a memorization checklist. Source: MAKNOW_LESSON_FND-001-P02_v1.0.0/derived_text/tables/TBL-01_scope_box_traceability.json.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 5
FND-001-P02 | FOUNDATION 001
Worked case: make the decision inspectable
05 / 08
Derived teaching aid | canonical lesson remains authoritative
SCENARIO Bound the task-list filter before anyone chooses files or implementation steps.
IN SCOPE
All and Unfinished view behavior
CONSTRAINT
Existing storage structure remains unchanged
OUT OF SCOPE
Full redesign, schema redesign, and unrelated cleanup
DEPENDENCY
Existing completion-state semantics. Owner is not yet confirmed
UNRESOLVED
Persistence is neither in scope nor out of scope until authority resolves it
READY FOR P03 The work boundary is operational and the dependency risk remains visible.
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Narrate the worked case from context to artifact fields and only then to the decision. Ask which item is supported, which is unresolved, and which downstream decision is still prohibited. Final decision: READY FOR P03. Reason: The work boundary is operational and the dependency risk remains visible. Boundary: The box does not yet say how pass or fail will be proven. Sources: MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md, worked examples, plus MAKNOW_LESSON_FND-001-P02_v1.0.0/lesson_bible.json.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 6
FND-001-P02 | FOUNDATION 001
Plausible failure and the smallest repair
06 / 08
Derived teaching aid | canonical lesson remains authoritative
FAILURE 1 Scope becomes a file list
REPAIR Name behavioral responsibility first. Let later repository evidence propose surfaces.
FAILURE 2 A vague slogan becomes a constraint
REPAIR Record the source or rationale and an inspectable compliance path.
FAILURE 3 A non-goal has no operational effect
REPAIR Require rejection or a separate Change Request for related work.
FAILURE 4 A dependency is seized for convenience
REPAIR Record the owner or authority as unknown instead of assuming control.
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Let learners diagnose each failure before showing the repair. The repair should be the smallest move that restores the lesson boundary and makes evidence inspectable. Ask which failure could look most professional while still weakening the artifact. Source: MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md, failure modes and misconception repair.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 7
FND-001-P02 | FOUNDATION 001
Practice: produce Scope Box v1
07 / 08
Derived teaching aid | canonical lesson remains authoritative
YOUR TASK
Build a Scope Box v1 for assignment upload while keeping the storage structure unchanged.
ACCEPTANCE
Every proposed change can be accepted, rejected, or escalated using the box without inventing ownership.
WORKSHEET FIELDS
01 In-scope behaviors
02 Constraints with sources
03 Operational exclusions
04 Dependencies with owner or unknown
05 Unresolved decisions handed to P03
In-scope responsibilities + sourced constraints + operational exclusions + dependency owner or unknown
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Give learners time to fill the worksheet. Require every listed field and use this acceptance check: Every proposed change can be accepted, rejected, or escalated using the box without inventing ownership. The facilitator may question wording, but the learner owns the final boundary and decision. Source: MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md, guided and independent practice.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip

## Slide 8
FND-001-P02 | FOUNDATION 001
Transfer, limit, and handoff
08 / 08
Derived teaching aid | canonical lesson remains authoritative
CHANGED CONTEXT Bound an exact order-number search with no fuzzy search, customer-name search, redesign, or schema change.
What must change?
What must not change?
Who owns the dependency?
HANDOFF Give the bounded behavior and constraints to FND-001-P03 for criteria and proof.
NON-CLAIM Do not define pass or fail acceptance criteria. FND-001-P03 owns proof of done.
Notes: MAKNOW FND-001-P02 | Define the work boundary: scope, constraints, and out of scope
Use the changed-context prompt to test transfer without copying the task-list example. Ask the three questions on screen, then end with the handoff: Give the bounded behavior and constraints to FND-001-P03 for criteria and proof. Restate the non-claim so confidence remains proportional to evidence. Sources: MAKNOW_LESSON_FND-001-P02_v1.0.0/content/en-US.md, assessment and transfer. Bible SHA-256: 5aff11df16f0d92fe3e9e314b37994878cdfc42bc459969b655497edda5ebb56.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P02_v1.0.0.zip