## Slide 1
FND-001-P03 | MAKNOW FOUNDATION
What does done mean? Acceptance criteria and proof
What evidence would let someone else judge that the work is done?
BUILD THIS
Done Matrix v1
English teaching deck | 8 slides | 45-minute lesson
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Open with the question: What evidence would let someone else judge that the work is done? Ask learners to answer provisionally before you reveal the artifact. Frame the lesson as a pre-code decision exercise. The intended output is Done Matrix v1. The deck is a derived teaching aid and never replaces the canonical lesson. Source: MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md, first-screen framing.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 2
FND-001-P03 | FOUNDATION 001
The contract: outcome, artifact, and boundary
02 / 08
Derived teaching aid | canonical lesson remains authoritative
BOUNDED OUTCOME
Produce a Done Matrix v1 that binds observable criteria to proof methods, examples, evidence, and an explicit result state.
PRIMARY ARTIFACT
Done Matrix v1
BOUNDARY Do not choose or review the technical implementation path. FND-001-P04 owns plan review.
EVIDENCE BAR Traceable criteria + predeclared proof + positive, negative, and boundary coverage + visible result state
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Read the bounded outcome and the boundary together. Learners should hear what this lesson closes and what it deliberately leaves for a neighbor lesson. Name the evidence bar: Traceable criteria + predeclared proof + positive, negative, and boundary coverage + visible result state. Ask which missing element would make the artifact impossible for a new reviewer to judge. Sources: MAKNOW_LESSON_FND-001-P03_v1.0.0/lesson_bible.json, identity scope and production plan, plus MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 3
FND-001-P03 | FOUNDATION 001
A claim is done only when its proof is visible
03 / 08
Derived teaching aid | canonical lesson remains authoritative
1
Acceptance criterion
2
Proof method
3
Examples
4
Evidence and result
5
Human done decision
One attractive screenshot cannot close a critical row that is failed, blocked, or not run.
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Walk through the model in reading order. After each part, ask what becomes knowable and what remains open. Use the guard statement to stop premature closure: One attractive screenshot cannot close a critical row that is failed, blocked, or not run. The diagram is editable, but its conceptual distinctions are invariant. Source: MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md, mental model section.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 4
FND-001-P03 | FOUNDATION 001
Concept-to-Done-Matrix traceability
04 / 08
Derived teaching aid | canonical lesson remains authoritative
Concept | Artifact field | Review question | Boundary
Acceptance criterion | Trace + criterion | Is the result observable, judgeable, and tied to in-scope behavior? | Not a test case
Verification method | Proof method | Is a predeclared method tied to this criterion or constraint? | Not the criterion itself
Positive, negative, boundary examples | Examples | Does coverage include occurrence, non-occurrence, and a meaningful boundary? | Not framework syntax
Evidence-backed done | Critical + evidence + result | Are all critical criteria and relevant constraints evidenced and non-failing? | Not code exists or tests pass
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Use the table as a traceability surface. For each row, connect the concept to an artifact field, then test the boundary. Invite learners to explain why the final column matters operationally. Do not turn the table into a memorization checklist. Source: MAKNOW_LESSON_FND-001-P03_v1.0.0/derived_text/tables/TBL-01_done_matrix_traceability.json.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 5
FND-001-P03 | FOUNDATION 001
Worked case: make the decision inspectable
05 / 08
Derived teaching aid | canonical lesson remains authoritative
Define done for the task-list filter before any implementation plan is reviewed.
Criterion | Proof | Coverage | State
Completed tasks are absent from the Unfinished view | Controlled mixed dataset | Only unfinished; completed absent; no unfinished | YES ¦ NOT_RUN
Returning to All shows both completion states | View-switch smoke test | Mixed list; one-status list | YES ¦ NOT_RUN
Storage structure remains unchanged | Diff and schema inspection | No schema or migration change | YES ¦ NOT_RUN
NOT DONE Every critical row is still NOT_RUN even though the criteria are well formed.
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Narrate the worked case from context to artifact fields and only then to the decision. Ask which item is supported, which is unresolved, and which downstream decision is still prohibited. Final decision: NOT DONE. Reason: Every critical row is still NOT_RUN even though the criteria are well formed. Boundary: The matrix does not prescribe client-side or server-side filtering. Sources: MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md, worked examples, plus MAKNOW_LESSON_FND-001-P03_v1.0.0/lesson_bible.json.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 6
FND-001-P03 | FOUNDATION 001
Plausible failure and the smallest repair
06 / 08
Derived teaching aid | canonical lesson remains authoritative
FAILURE 1 Criterion is only a slogan
REPAIR State an observable result that an independent reviewer can judge.
FAILURE 2 Tests pass replaces criterion and proof
REPAIR Keep the claim and the evidence method in separate fields.
FAILURE 3 Only the happy path is covered
REPAIR Add non-occurrence and a meaningful boundary case.
FAILURE 4 An attractive screenshot hides conflict
REPAIR Keep any failed, blocked, or not-run critical row visible.
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Let learners diagnose each failure before showing the repair. The repair should be the smallest move that restores the lesson boundary and makes evidence inspectable. Ask which failure could look most professional while still weakening the artifact. Source: MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md, failure modes and misconception repair.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 7
FND-001-P03 | FOUNDATION 001
Practice: produce Done Matrix v1
07 / 08
Derived teaching aid | canonical lesson remains authoritative
YOUR TASK
Build a Done Matrix v1 for assignment upload with terminal success and failure states.
ACCEPTANCE
No critical criterion or relevant constraint is silently treated as done without claim-matched evidence.
WORKSHEET FIELDS
01 Trace and observable criterion
02 Predeclared proof method
03 Positive, negative, and boundary examples
04 Critical flag
05 Evidence and result state
Traceable criteria + predeclared proof + positive, negative, and boundary coverage + visible result state
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Give learners time to fill the worksheet. Require every listed field and use this acceptance check: No critical criterion or relevant constraint is silently treated as done without claim-matched evidence. The facilitator may question wording, but the learner owns the final boundary and decision. Source: MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md, guided and independent practice.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip

## Slide 8
FND-001-P03 | FOUNDATION 001
Transfer, limit, and handoff
08 / 08
Derived teaching aid | canonical lesson remains authoritative
CHANGED CONTEXT Define proof for an upload retry so a later attempt cannot inherit a prior terminal state.
What is the claim?
What could falsify it?
Which row can block done?
HANDOFF Give the bounded specification and Done Matrix to FND-001-P04 for plan review.
NON-CLAIM Do not choose or review the technical implementation path. FND-001-P04 owns plan review.
Notes: MAKNOW FND-001-P03 | What does done mean? Acceptance criteria and proof
Use the changed-context prompt to test transfer without copying the task-list example. Ask the three questions on screen, then end with the handoff: Give the bounded specification and Done Matrix to FND-001-P04 for plan review. Restate the non-claim so confidence remains proportional to evidence. Sources: MAKNOW_LESSON_FND-001-P03_v1.0.0/content/en-US.md, assessment and transfer. Bible SHA-256: 2af3f30ae9c53b76064468cbc2a6074dcb762c94e02d515146ee13b3d0a86abe.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P03_v1.0.0.zip