FND-001-P04  |  MAKNOW FOUNDATION

Review the implementation plan before coding

Does the proposed plan trace to the specification and expose its risky assumptions?

| BUILD | Plan Review Record v1 |
| --- | --- |

| OUTCOME | Produce a Plan Review Record v1 that traces plan steps, checks proposed change surfaces, exposes assumptions and risks, and records a human gate decision. |
| --- | --- |

| BOUNDARY | Review one proposed plan only. Do not assemble the integrated P05 handoff or perform code review. |
| --- | --- |

| EVIDENCE | Step trace + proposed READ or WRITE surface + unresolved assumptions + risk check + human ACCEPT, MODIFY, or REJECT |
| --- | --- |

Learner and review record

| Learner |  | Reviewer |  |
| --- | --- | --- | --- |
| Date |  | Artifact version | v1 |

Use this worksheet to make the reasoning inspectable. The completed artifact remains bounded by the canonical lesson.

# 1. Plan Review Record

| Step | Primary trace | Surface + READ / WRITE + confidence | Dependency / unknown | Assumption / evidence needed | Risk / mitigation | Verification | KEEP / CHANGE / REMOVE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ |
| 2 | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ |
| 3 | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ |
| 4 | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ |
| 5 | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ |
| 6 | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ | ________________________________________________________________ |

# 2. Human gate

| Specification version | ________________________________________________________________ |
| --- | --- |
| Plan version | ________________________________________________________________ |
| Gate decision | ACCEPT / MODIFY / REJECT |
| Decision reason tied to evidence | ________________________________________________________________ ________________________________________________________________ |
| Blocking assumption or risk | ________________________________________________________________ ________________________________________________________________ |
| Evidence required before re-review | ________________________________________________________________ ________________________________________________________________ |
| Accountable reviewer and date | ________________________________________________________________ |

# 3. Neighbor boundary check

This record reviews one proposed implementation plan. It does not perform code review and does not assemble the integrated FND-001-P05 handoff.

# Worked reference case

Review a proposed task-list plan against the brief, scope, and Done Matrix.

| Step | Plan | Trace | Surface | Open issue | Check | Note |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Filter the fetched list in the UI | Unfinished behavior | Task list UI, WRITE, medium | Pagination ordering unknown | Controlled data-flow check | CHANGE |
| 2 | Keep filter state in the component | Return to All | Component state, WRITE, medium | Persistence unresolved | Confirm scope before approval | KEEP |
| 3 | Leave data layer unchanged | Storage constraint | Data layer, READ, high | Status semantics owner unknown | Confirm contract authority | KEEP |
| 4 | Add one UI test | Criteria 1 and 2 | UI test, WRITE, medium | Coverage may be too narrow | Match proof to matrix rows | CHANGE |

| DECISION | MODIFY: Client-side filtering may hide unfinished tasks on later pages. Pagination and data-flow evidence are required. |
| --- | --- |

| BOUNDARY | No code is approved, and the P05 integrated handoff is not assembled. |
| --- | --- |

# Self-check before review

| Check | Yes / No | Evidence or repair |
| --- | --- | --- |
| Every required concept is visible in the artifact. |  | ________________________________________________________________ |
| A new reviewer can judge the artifact without seeing implementation code. |  | ________________________________________________________________ |
| Unsupported claims remain assumptions or unknowns. |  | ________________________________________________________________ |
| The neighbor-lesson boundary is explicit. |  | ________________________________________________________________ |
| At least one human-owned decision is justified from evidence or explicit uncertainty. |  | ________________________________________________________________ |
| The transfer response changes the context instead of copying surface wording. |  | ________________________________________________________________ |