## Slide 1
FND-001-P04 | MAKNOW FOUNDATION
Review the implementation plan before coding
Does the proposed plan trace to the specification and expose its risky assumptions?
BUILD THIS
Plan Review Record v1
English teaching deck | 8 slides | 45-minute lesson
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Open with the question: Does the proposed plan trace to the specification and expose its risky assumptions? Ask learners to answer provisionally before you reveal the artifact. Frame the lesson as a pre-code decision exercise. The intended output is Plan Review Record v1. The deck is a derived teaching aid and never replaces the canonical lesson. Source: MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md, first-screen framing.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 2
FND-001-P04 | FOUNDATION 001
The contract: outcome, artifact, and boundary
02 / 08
Derived teaching aid | canonical lesson remains authoritative
BOUNDED OUTCOME
Produce a Plan Review Record v1 that traces plan steps, checks proposed change surfaces, exposes assumptions and risks, and records a human gate decision.
PRIMARY ARTIFACT
Plan Review Record v1
BOUNDARY Review one proposed plan only. Do not assemble the integrated P05 handoff or perform code review.
EVIDENCE BAR Step trace + proposed READ or WRITE surface + unresolved assumptions + risk check + human ACCEPT, MODIFY, or REJECT
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Read the bounded outcome and the boundary together. Learners should hear what this lesson closes and what it deliberately leaves for a neighbor lesson. Name the evidence bar: Step trace + proposed READ or WRITE surface + unresolved assumptions + risk check + human ACCEPT, MODIFY, or REJECT. Ask which missing element would make the artifact impossible for a new reviewer to judge. Sources: MAKNOW_LESSON_FND-001-P04_v1.0.0/lesson_bible.json, identity scope and production plan, plus MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 3
FND-001-P04 | FOUNDATION 001
A plan earns approval by trace, evidence, and a human gate
03 / 08
Derived teaching aid | canonical lesson remains authoritative
Problem Brief
Scope Box
Done Matrix
PLAN REVIEW RECORD
Primary trace | Change surface | Assumption and evidence | Risk and mitigation | Verification
ACCEPT
MODIFY
REJECT
Repository evidence may revise the proposed surface. Unknowns never become facts by confidence.
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Walk through the model in reading order. After each part, ask what becomes knowable and what remains open. Use the guard statement to stop premature closure: Repository evidence may revise the proposed surface. Unknowns never become facts by confidence. The diagram is editable, but its conceptual distinctions are invariant. Source: MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md, mental model section.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 4
FND-001-P04 | FOUNDATION 001
Concept-to-Plan-Review-Record traceability
04 / 08
Derived teaching aid | canonical lesson remains authoritative
Concept | Artifact field | Review check | Boundary
Implementation plan | Step + primary trace + verification | Each step traces to scope or a criterion. Constraints remain secondary checks. | Not the specification or code review
Change surface | Surface + READ or WRITE + confidence | Repository evidence may confirm or revise the proposed surface. | Not fixed behavioral scope
Plan assumption and risk | Evidence needed + risk + mitigation | A decision-driving assumption gets evidence or remains unresolved. | Unknown is not fact
Plan review gate | Decision + reason + versions | A human issues ACCEPT, MODIFY, or REJECT and cites evidence. | AI is not acceptance authority
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Use the table as a traceability surface. For each row, connect the concept to an artifact field, then test the boundary. Invite learners to explain why the final column matters operationally. Do not turn the table into a memorization checklist. Source: MAKNOW_LESSON_FND-001-P04_v1.0.0/derived_text/tables/TBL-01_plan_review_traceability.json.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 5
FND-001-P04 | FOUNDATION 001
Worked case: make the decision inspectable
05 / 08
Derived teaching aid | canonical lesson remains authoritative
Review a proposed task-list plan against the brief, scope, and Done Matrix.
1
Filter the fetched list in the UI
TRACE Unfinished behavior
SURFACE Task list UI, WRITE, medium
CHANGE
Pagination ordering unknown
2
Keep filter state in the component
TRACE Return to All
SURFACE Component state, WRITE, medium
KEEP
Persistence unresolved
3
Leave data layer unchanged
TRACE Storage constraint
SURFACE Data layer, READ, high
KEEP
Status semantics owner unknown
4
Add one UI test
TRACE Criteria 1 and 2
SURFACE UI test, WRITE, medium
CHANGE
Coverage may be too narrow
MODIFY Client-side filtering may hide unfinished tasks on later pages. Pagination and data-flow evidence are required.
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Narrate the worked case from context to artifact fields and only then to the decision. Ask which item is supported, which is unresolved, and which downstream decision is still prohibited. Final decision: MODIFY. Reason: Client-side filtering may hide unfinished tasks on later pages. Pagination and data-flow evidence are required. Boundary: No code is approved, and the P05 integrated handoff is not assembled. Sources: MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md, worked examples, plus MAKNOW_LESSON_FND-001-P04_v1.0.0/lesson_bible.json.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 6
FND-001-P04 | FOUNDATION 001
Plausible failure and the smallest repair
06 / 08
Derived teaching aid | canonical lesson remains authoritative
FAILURE 1 Plan steps do not trace
REPAIR Bind each step to an in-scope responsibility or acceptance criterion.
FAILURE 2 A file list becomes the contract
REPAIR Treat surfaces as evidence-driven proposals, not fixed scope.
FAILURE 3 An assumption is presented as fact
REPAIR Name the evidence needed or keep the assumption unresolved.
FAILURE 4 Plausibility replaces the specification
REPAIR Judge the plan against the brief, scope, Done Matrix, and repository evidence.
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Let learners diagnose each failure before showing the repair. The repair should be the smallest move that restores the lesson boundary and makes evidence inspectable. Ask which failure could look most professional while still weakening the artifact. Source: MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md, failure modes and misconception repair.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 7
FND-001-P04 | FOUNDATION 001
Practice: produce Plan Review Record v1
07 / 08
Derived teaching aid | canonical lesson remains authoritative
YOUR TASK
Review an avatar-refresh plan where local cache behavior is known but CDN invalidation authority is unresolved.
ACCEPTANCE
The human gate is version-bound, evidence-based, and does not approve unresolved decision-driving assumptions.
WORKSHEET FIELDS
01 Plan step and primary trace
02 Proposed surface with READ or WRITE and confidence
03 Dependency or unknown
04 Assumption and evidence needed
05 Risk, mitigation, verification, and review note
Step trace + proposed READ or WRITE surface + unresolved assumptions + risk check + human ACCEPT, MODIFY, or REJECT
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Give learners time to fill the worksheet. Require every listed field and use this acceptance check: The human gate is version-bound, evidence-based, and does not approve unresolved decision-driving assumptions. The facilitator may question wording, but the learner owns the final boundary and decision. Source: MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md, guided and independent practice.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip

## Slide 8
FND-001-P04 | FOUNDATION 001
Transfer, limit, and handoff
08 / 08
Derived teaching aid | canonical lesson remains authoritative
CHANGED CONTEXT Review an order-search plan that proposes a new endpoint before checking the current API.
What traces?
What is only proposed?
What blocks approval?
HANDOFF Record MODIFY until repository and pagination evidence resolve the risky assumptions.
NON-CLAIM Review one proposed plan only. Do not assemble the integrated P05 handoff or perform code review.
Notes: MAKNOW FND-001-P04 | Review the implementation plan before coding
Use the changed-context prompt to test transfer without copying the task-list example. Ask the three questions on screen, then end with the handoff: Record MODIFY until repository and pagination evidence resolve the risky assumptions. Restate the non-claim so confidence remains proportional to evidence. Sources: MAKNOW_LESSON_FND-001-P04_v1.0.0/content/en-US.md, assessment and transfer. Bible SHA-256: c006b41c27f031c91b839583c66dff9887f13a561632ed719ecec261f1095842.
Source package: FINAL_LESSONS/MAKNOW_LESSON_FND-001-P04_v1.0.0.zip